# RepoMind – Implementation Plan & Milestone Tracker

# 1. Overview

RepoMind is an AI-powered system that converts meeting transcripts into structured engineering outputs (tasks, decisions, summaries) and integrates with GitHub to automate issue creation. This document outlines a production-grade implementation plan with milestones, tasks, and tracking.

# Milestone 1: Project Setup & Foundation

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 1.1 | Initialize repository and folder structure | Pending |  |
| 1.2 | Set up FastAPI project | Pending |  |
| 1.3 | Configure environment variables and secrets | Pending |  |
| 1.4 | Set up Docker and docker-compose | Pending |  |
| 1.5 | Set up PostgreSQL and Redis | Pending |  |
| 1.6 | Create base database models (Meeting, Task, Decision) | Pending |  |

# Milestone 2: Core API Development

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 2.1 | Implement /meeting/upload endpoint | Pending |  |
| 2.2 | Store transcript and metadata in database | Pending |  |
| 2.3 | Implement /meeting/{id} retrieval endpoint | Pending |  |
| 2.4 | Add basic logging and error handling | Pending |  |

# Milestone 3: AI Pipeline (MVP)

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 3.1 | Implement transcript chunking utility | Pending |  |
| 3.2 | Build task extraction module using LLM | Pending |  |
| 3.3 | Build decision extraction module | Pending |  |
| 3.4 | Build summary generator | Pending |  |
| 3.5 | Parse LLM outputs into structured JSON | Pending |  |

# Milestone 4: Validation Layer

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 4.1 | Implement rule-based validation for tasks | Pending |  |
| 4.2 | Implement LLM-based validation check | Pending |  |
| 4.3 | Add confidence scoring | Pending |  |
| 4.4 | Filter invalid or low-confidence outputs | Pending |  |

# Milestone 5: Background Processing

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 5.1 | Set up Redis queue | Pending |  |
| 5.2 | Implement worker service | Pending |  |
| 5.3 | Move pipeline processing to async worker | Pending |  |
| 5.4 | Ensure retry and failure handling | Pending |  |

# Milestone 6: GitHub Integration

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 6.1 | Implement GitHub authentication (PAT) | Pending |  |
| 6.2 | Create issue creation service | Pending |  |
| 6.3 | Map tasks to GitHub issue format | Pending |  |
| 6.4 | Add toggle for auto vs manual issue creation | Pending |  |

# Milestone 7: Data Persistence & Retrieval

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 7.1 | Store processed tasks, decisions, summaries | Pending |  |
| 7.2 | Link outputs to meeting records | Pending |  |
| 7.3 | Optimize database queries | Pending |  |
| 7.4 | Add indexing if required | Pending |  |

# Milestone 8: Review & Approval Flow

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 8.1 | Add API for reviewing extracted tasks | Pending |  |
| 8.2 | Implement approval/rejection mechanism | Pending |  |
| 8.3 | Allow manual edits before issue creation | Pending |  |

# Milestone 9: Integration Layer

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 9.1 | Add transcript upload support (file/text) | Pending |  |
| 9.2 | Prepare hooks for Zoom/Meet integration | Pending |  |
| 9.3 | Ensure system is platform-agnostic | Pending |  |

# Milestone 10: Production Readiness

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 0.1 | Add structured logging and monitoring | Pending |  |
| 0.2 | Implement rate limiting for LLM calls | Pending |  |
| 0.3 | Secure API endpoints | Pending |  |
| 0.4 | Handle edge cases and failures | Pending |  |
| 0.5 | Write unit and integration tests | Pending |  |

# Milestone 11: Deployment

| Task ID | Task Description | Status | Notes |
| --- | --- | --- | --- |
| 1.1 | Deploy backend using Docker | Pending |  |
| 1.2 | Set up cloud environment (AWS/GCP) | Pending |  |
| 1.3 | Configure CI/CD pipeline | Pending |  |
| 1.4 | Set up domain and HTTPS | Pending |  |
| 1.5 | Run end-to-end testing | Pending |  |